8/18/2020 Meeting Notes

Technical Specifications:

* This is one project that only focuses on making the app
* What BCH does not have is the interface, hence the use of R shiny to create the GUI. BCH has the function written but the shiny interface is needed for the function.
* **To do:** Follow up on if the proposed R shiny interface mentioned in Technical document is feasible or not feasible or any suggestions on how we can make it better

Deployment Specifications:

* BCH will take our advice on the best option on where to deploy the app. They are depending on our expertise on the recommendation about what would fit their needs
* Wendy would prefer an option that we could pay for if it provides the app with more ability to grow as oppose to a free option that could limit the app
* Options include cloud hosting with shiny and through that there are different options with different abilities and price points
* **To do:** Provide BCH with pros and cons of cloud hosting it with shiny vs. hosting the app on BCH’s server. Due date Aug 31st

Action Items for BCH:

* Provide NM team with information on BCH server so NM team can effectively research pros and cons
* Explore if Boston has an IT standard on what they put on the cloud vs what they put on the host?
* Wendy and Clement to find IT person to join next meeting